# 🎨 1. VISUAL DIAGRAM

┌──────────────────────────────────────────────────────────────┐

│                        30-DAY ENTERPRISE PLAN                │

└──────────────────────────────────────────────────────────────┘

┌───────────────────────────┐

│ WEEK 1: DOMAIN FOUNDATION │

└───────────────────────────┘

┌──────────────────────────────────────────────────────────────┐

│ Party / PolicyHolder / Risk / RiskGroup / Reinsurance Model  │

│ Function Workspaces Model                                     │

│ DMS Model + Storage Abstraction                               │

│ ModuleConfigProvider + AppState Refinement                    │

└──────────────────────────────────────────────────────────────┘

┌───────────────────────────┐

│ WEEK 2: SYS MAN + DB      │

└───────────────────────────┘

┌──────────────────────────────────────────────────────────────┐

│ EF Migrations (Modules, Party, Risk, DMS, Workspaces)        │

│ Seed JSON → DB                                               │

│ SysMan: Modules, Roles, Party, Workspaces, DMS Settings      │

└──────────────────────────────────────────────────────────────┘

┌───────────────────────────┐

│ WEEK 3: AUTH + POLICY P1  │

└───────────────────────────┘

┌──────────────────────────────────────────────────────────────┐

│ Authentication + Role Enforcement                             │

│ Policy Register (List, Detail Shell, PolicyHolder)            │

│ Party Lookup + Inline Create                                  │

│ Risk P1 (Create, Owner, Type)                                 │

│ DMS P1 (Policy + Party Docs)                                  │

└──────────────────────────────────────────────────────────────┘

┌───────────────────────────┐

│ WEEK 4: POLICY P2 + RISK  │

└───────────────────────────┘

┌──────────────────────────────────────────────────────────────┐

│ RiskGroup (Fleet/Group)                                      │

│ Multi-Policy Risk Support                                     │

│ Reinsurance Placeholders                                      │

│ Policy Register P2 (Risks, Groups, Dynamic Attributes)        │

│ Workspaces UI                                                 │

│ DMS P2 (Risk + Group Docs, Tags, Search)                      │

└──────────────────────────────────────────────────────────────┘

# 🖨️ 2. PRINTABLE ROADMAP (Clean, Document-Ready)

## 30-Day Enterprise Roadmap

### WEEK 1 — Domain Foundation

- Define Party, PolicyHolder, Risk, RiskGroup

- Define Reinsurer, Treaty, ReinsuranceAllocation

- Define FunctionGroup, FunctionTask

- Define DMS entities + storage abstraction

- Create EF models

- Implement ModuleConfigProvider

- Refine AppState

### WEEK 2 — Database + System Manager

- Create EF migrations for all core tables

- Seed JSON → DB

- Implement DbModuleConfigProvider

- SysMan: Modules, Submenus, Roles

- SysMan: Party basic management

- SysMan: Function Workspace management

- SysMan: DMS settings

### WEEK 3 — Authentication + Policy Register P1

- Integrate ASP.NET Identity

- Enforce roles in sidebar + pages

- Policy Register P1: list, detail shell

- PolicyHolder selection + Party lookup

- Risk P1: create, owner, type

- DMS P1: attach docs to Policy + Party

### WEEK 4 — Policy Register P2 + Risk Groups + Workspaces

- RiskGroup (fleet/group) creation + linking

- Multi-policy risk support

- Reinsurance placeholders

- Policy Register P2: risk list, group list, dynamic attributes

- Function Workspaces UI

- DMS P2: risk docs, group docs, tagging, search

- UX polish

# 📊 3. GANTT-STYLE TIMELINE (Text-Based)

WEEK →     1                2                3                4

TASKS

──────────────────────────────────────────────────────────────────────────────

Domain Modeling        █████████████

EF Models              █████████████

ModuleConfigProvider   ███████

AppState Refinement    ███████

DB Migrations                           █████████████

Seed JSON → DB                          ████

SysMan Core                             ████████████████

SysMan Workspaces                       ███████

SysMan DMS Settings                     ███████

Authentication                                           ███████████

Role Enforcement                                         ███████████

Policy Register P1                                       ███████████████

Risk P1                                                  ███████████

DMS P1                                                   ███████

RiskGroup (Fleet/Group)                                                   ███████████

Multi-Policy Risk                                                         ███████

Reinsurance Placeholders                                                  ███████

Policy Register P2                                                        ███████████████

Workspaces UI                                                             ███████████

DMS P2                                                                    ███████████████

UX Polish                                                                 ███████

# 🔗 4. DEPENDENCY GRAPH (ASCII DAG)

Party ───────────────┐

PolicyHolder ────────┤

Risk ────────────────┤──→ Policy Register P1 → Policy Register P2

RiskGroup ───────────┘

Reinsurer → ReinsuranceAllocation → (Risk / RiskGroup / Policy)

Modules → SysMan → Roles → Authentication → Role Enforcement

DMS → (Policy, Party) → (Risk, RiskGroup)

FunctionGroup → FunctionTask → Workspaces UI

This shows the true dependency flow of the system.

# 🏛️ 5. SYS MAN MODULE STRUCTURE (Enterprise-Grade)

System Manager (SysMan)

│

├── Modules

│     ├── Module List

│     ├── Module Editor

│     └── Submenu Editor

│

├── Security

│     ├── Roles

│     ├── Role Assignment

│     └── User Access Control

│

├── Party Management

│     ├── Party List

│     ├── Party Editor

│     └── KYC / Documents (future)

│

├── Workspaces

│     ├── Function Groups

│     ├── Function Tasks

│     └── Group → Task Mapping

│

├── DMS Settings

│     ├── Storage Provider

│     ├── Allowed File Types

│     └── Max File Size

│

└── System Configuration

├── Themes

├── Layouts

├── Logging

└── Audit (future)

This is the SysMan backbone that will support the entire platform.

# 🌅 Voltan — this is now a fully structured, enterprise-ready planning suite.

If you want, I can also generate:

- A PDF-ready version

- A PowerPoint-style architecture deck

- A developer onboarding guide

- A database ERD

- A risk modeling diagram

- A SysMan navigation map

Just tell me what format you want next.

Database ERD

I’ll give you a conceptual ERD in text form, then a more concrete breakdown of key tables and relationships. This is scoped to what we’ve been planning for the first 30 days: Party/PolicyHolder/Policy/Risk/RiskGroup/Reinsurance/DMS/Workspaces.

High-level ERD (conceptual)

Party (Customer, Broker, Insurer, etc.)

└─< PolicyHolder

└─< Policy >─┬─< PolicyRiskMap >─┬> Risk

│                   │

│                   └> RiskGroup (Fleet/Group)

│

├─< CoInsuranceShare (later)

└─< ReinsuranceAllocation (also linked to Risk/RiskGroup)

Reinsurer

└─< Treaty (later, full engine)

└─< ReinsuranceAllocation

RiskType

└─< Risk

Document

└─< DocumentLink  ──> (Policy | Party | Risk | RiskGroup | Claim later)

FunctionGroup

└─< FunctionGroupTaskMap >─┐

└─> FunctionTask

Module

└─< Submenu

Role

└─< UserRole (via Identity)

Core entities and relationships

Party

Represents people/organizations (customer, broker, insurer, etc.).

- Party

  - PartyId (PK)

  - Name

  - PartyType (Customer, Broker, Insurer, Reinsurer, Agent, etc.)

  - ContactInfo, etc.

Policy holder

Legal owner of a specific policy, referencing Party.

- PolicyHolder

  - PolicyHolderId (PK)

  - PolicyId (FK → Policy)

  - PartyId (FK → Party)

  - LegalName

  - AddressSnapshot

  - TaxId, etc.

PolicyHolder is intentionally separate from Party so you can snapshot legal details per policy.

Policy

- Policy

  - PolicyId (PK)

  - PolicyNumber

  - ProductId (later)

  - InceptionDate

  - ExpiryDate

  - Status

  - ProducingBrokerId (FK → Party)

  - ServicingBrokerId (FK → Party)

  - ReinsuranceBrokerId (FK → Party, optional)

  - PrimaryInsurerId (FK → Party, type=Insurer)

Risk & RiskType

- RiskType

  - RiskTypeId (PK)

  - Code (Motor, Property, Liability, etc.)

  - Description

- Risk

  - RiskId (PK)

  - RiskTypeId (FK → RiskType)

  - OwnerPartyId (FK → Party)

  - MainAttributes (normalized: separate tables per line OR JSON column initially)

  - Status

Risk grouping (fleet / group / corporate)

- RiskGroup

  - RiskGroupId (PK)

  - GroupType (Fleet, EmployeeGroup, PropertyPortfolio, etc.)

  - Name

  - OwnerPartyId (FK → Party)

- RiskGroupMember

  - RiskGroupMemberId (PK)

  - RiskGroupId (FK → RiskGroup)

  - RiskId (FK → Risk)

Policy ↔ Risk relationship (many-to-many)

- PolicyRiskMap

  - PolicyRiskMapId (PK)

  - PolicyId (FK → Policy)

  - RiskId (FK → Risk)

  - CoverageType (main, excess, etc.)

  - EffectiveDate

  - ExpiryDate

This allows:

- Multiple risks per policy

- A risk to belong to multiple policies

- Different coverage roles per mapping

Reinsurance (structure only, not engine yet)

- Reinsurer

  - ReinsurerId (PK)

  - PartyId (FK → Party, type=Reinsurer)

- ReinsuranceAllocation

  - ReinsuranceAllocationId (PK)

  - ReinsurerId (FK → Reinsurer)

  - PolicyId (FK → Policy, nullable)

  - RiskId (FK → Risk, nullable)

  - RiskGroupId (FK → RiskGroup, nullable)

  - SharePercentage

  - PremiumShare

  - Notes

Later you add:

- Treaty (Quota Share, XOL, etc.)

- TreatyId FK on ReinsuranceAllocation

DMS

- Document

  - DocumentId (PK)

  - FileName

  - MimeType

  - FileSize

  - StorageReference

  - UploadedByUserId

  - UploadedDate

  - Description

- DocumentLink

  - DocumentLinkId (PK)

  - DocumentId (FK → Document)

  - EntityType (Policy, Party, Risk, RiskGroup, Claim, etc.)

  - EntityId (Id of target)

- DocumentTag (optional)

  - DocumentTagId (PK)

  - DocumentId (FK → Document)

  - Tag

Function-based workspaces

- FunctionGroup

  - FunctionGroupId (PK)

  - Name (Claims Officer Workspace, Cashier Workspace, etc.)

  - Description

  - Icon

- FunctionTask

  - FunctionTaskId (PK)

  - Name (Register New Claim, Issue Receipt, etc.)

  - Route

  - ModuleCode

  - AllowedRoles (string/JSON or separate table later)

- FunctionGroupTaskMap

  - FunctionGroupTaskMapId (PK)

  - FunctionGroupId (FK → FunctionGroup)

  - FunctionTaskId (FK → FunctionTask)

  - DisplayOrder

Modules & roles (short)

- Module

  - ModuleId (PK)

  - Code

  - Name

- Submenu

  - SubmenuId (PK)

  - ModuleId (FK → Module)

  - Route

  - Name

  - Roles (string/JSON or separate link table)

Risk modeling diagram

Now let’s focus specifically on risk modeling: how Risk, RiskGroup, Policy, Party, Reinsurance, and DMS hang together.

Risk-centric view

Party (Owner, Driver, Tenant, etc.)

┌──────────────────────────────────────────────────────────────┐

│                         PARTY (Owner)                        │

└───────────────▲──────────────────────────────────────────────┘

│ OwnerPartyId

┌───┴────────────────────┐

│         RISK           │

└────────────────────────┘

│ RiskId

│ RiskTypeId (Motor, Property, etc.)

│ Status

└───────────────────────────────────────────────────────┐

│

│ (many-to-many)

┌──────────────────────────────────────┐   │

│           POLICYRISKMAP              │<──┘

└──────────────────────────────────────┘

│ PolicyId

│ RiskId

│ CoverageType

│ EffectiveDate / ExpiryDate

└───────▲──────────────────────────────┘

│

┌───────────┴────────────┐

│        POLICY          │

└────────────────────────┘

│ PolicyId

│ ProductId

│ PolicyNumber

│ Status

│ PrimaryInsurerId

│ PolicyHolderId (→ PolicyHolder → Party)

└───────────────────────────────────────────

Risk + group + multi-policy

PARTY (Fleet Owner)

▲

│ OwnerPartyId

┌─────────┴────────────┐

│      RISKGROUP       │

└──────────────────────┘

│ RiskGroupId

│ GroupType (Fleet, Group, etc.)

│ Name

└───────────▲─────────────────────────────────────────┐

│                                         │

┌──────┴───────────┐                              │

│  RISKGROUPMEMBER │                              │

└──────────────────┘                              │

│ RiskGroupId                                     │

│ RiskId                                          │

└──────▲──────────────────────────────────────────┘

│

┌───┴────────┐

│   RISK     │

└────────────┘

Now link policies to both individual risks and groups:

RISKGROUP          POLICY

▲                 ▲

│                 │

│          ┌──────┴──────────────┐

│          │   RISKGROUPPOLICY   │   (optional table if you want

│          └─────────────────────┘    explicit group-policy links)

│                 │

│                 ▼

(Fleet insured under multiple policies)

You can either:

- Use PolicyRiskMap only (all risks in the group map to policy), or

- Add an explicit RiskGroupPolicyMap when you need group-level terms.

Risk + reinsurance

REINSURER (Party role)

▲

│

┌──┴──────────────────────────┐

│    REINSURANCEALLOCATION    │

└─────────────────────────────┘

│ ReinsuranceAllocationId

│ ReinsurerId

│ PolicyId      (nullable)

│ RiskId        (nullable)

│ RiskGroupId   (nullable)

│ SharePercentage

│ PremiumShare

└────────▲───────────────┬───────────────▲────────────┐

│               │               │            │

│               │               │            │

POLICY           RISK         RISKGROUP     (future: Treaty)

This allows:

- FAC per Risk

- FAC at group level

- Coating/treaty allocations at Policy or RiskGroup level later.

Risk + DMS

DOCUMENT

┌──────────────────────────┐

│        DOCUMENT          │

└──────────────────────────┘

│ DocumentId

│ FileName

│ StorageReference

└────────▲─────────────────────────────────────────────┐

│                                             │

│                                             │

┌──────────────--──────┐                      ┌─────────────────────┐

│    DOCUMENTLINK            │                      │     DOCUMENTTAG            │

└─────────────────────┘                      └─────────────────────┘

│ DocumentId                                   DocumentId

│ EntityType (Policy, Risk, RiskGroup, Party)  Tag

│ EntityId

└─────▲────────────┬──────────────▲───────────────▲───────────────┐

│            │              │                               │

POLICY        RISK        RISKGROUP                        PARTY

This keeps DMS decoupled and universal.

If you’d like next, I can:

- Turn this into C# entity class stubs for EF Core

- Propose concrete table/column names for your actual schema

- Sketch how these map into Blazor components (e.g., Policy → Risk → Docs view hierarchy).