# GIMS DEVELOPMENT ROADMAP

## PHASE 1 — PLATFORM FOUNDATION (Weeks 1–4)

### Goal: Establish architecture, domain kernel, infrastructure, and SysMan module shells.

### WEEK 1 — Architecture Setup

- Create solution structure

- Projects: Gims.Core, Gims.Infrastructure, Gims.Web, Gims.UI

- Configure DI, logging, configuration

- Establish clean architecture boundaries

- Set up EF Core + SQL Server

- Initial migration + database creation

### WEEK 2 — Domain Kernel (Party–Role Matrix + Minimal Entities)

Identity Layer

- Party

- Role

- PartyRole (many-to-many)

Minimal Business Entities

- Customer (role)

- PolicyHolder (role)

- Claimant (role)

- Vendor (role)

- RepairShop (role)

- RentalService (role)

- Employee (role)

- Broker (role)

- Agent (role)

- Product

- Quotation

- Policy

- Claim

- Document

- Payment

### WEEK 3 — Infrastructure Core

- EF Core mappings for Party, Role, PartyRole

- Mappings for minimal business entities

- DbContext stabilization

- Migrations aligned with domain

- Repository interfaces (optional)

### WEEK 4 — SysMan Module (Module Shells for ALL Modules)

SysMan Entities

- Module

- Submodule

- Role (system roles)

- User

- Permission

- SystemSetting

Seed All Modules

- SysMan

- Customer

- Policy

- Claims

- Cashier

- DMS

- Reports

- Home (Dashboard)

## PHASE 2 — PLATFORM ACTIVATION (Weeks 5–8)

### Goal: Make the app functional with minimal module support.

### WEEK 5 — Dynamic Navigation + Module Activation

- Dynamic NavMenu driven by SysMan

- Show/hide modules based on:

- IsActive

- IsImplemented

- Role visibility

- “Coming Soon” placeholder pages

### WEEK 6 — Minimal API Shells for ALL Modules

For each module:

- GET /api/{module}/status

- GET /api/{module}/info

- GET /api/{module}/placeholder

### WEEK 7 — Minimal UI Shells for ALL Modules

For each module:

- Module landing page

- “Not Implemented Yet” placeholder

- Basic routing

- Basic layout

### WEEK 8 — Core App Functionality (Quotation Without Customer Module)

- Fallback customer selection

- Minimal risk assessment

- Minimal quotation creation

- Store quotation in DB

- Display quotation summary

## PHASE 3 — MODULE BUILD-OUT (Weeks 9–16)

### Goal: Build functional modules on top of the stable platform.

### WEEK 9–10 — Customer Module (Minimal Functional Version)

- CustomerList

- CustomerForm

- Customer lookup component

- API: list + get by id

- Replace fallback customer selection in Quotation

### WEEK 11–12 — Product Configuration Module

- ProductList

- ProductForm

- Coverage types

- Deductibles

- Risk factors

- API endpoints

### WEEK 13–14 — Quotation Module (Full Version)

- QuotationList

- QuotationForm

- Risk scoring engine

- Premium calculation

- Convert to policy

### WEEK 15–16 — Policy Module

- PolicyList

- IssuePolicy

- Renewals

- Endorsements

- API endpoints

## PHASE 4 — ADVANCED MODULES (Weeks 17–24)

### Goal: Build out the remaining enterprise modules.

### WEEK 17–18 — Claims Module

- FNOL

- ClaimList

- ClaimForm

- Reserves

- Payments

### WEEK 19–20 — Cashier Module

- Receipts

- Payments

- Reversals

### WEEK 21–22 — DMS Module

- Upload

- Tag

- Link to policy/claim

### WEEK 23–24 — Reports Module

- Operational reports

- Financial reports

- Claims reports

## PHASE 5 — SYSTEM HARDENING (Weeks 25–28)

### Goal: Prepare for production.

Goal. Prepare for production..

### WEEK 25 — Authentication

### WEEK 26 — Authorization

### WEEK 27 — Logging + Monitoring

### WEEK 28 — Deployment Pipeline