## 🛠️ Phase 1: Workspace Creation — Expanded Steps

### Step 1: Root Container Setup

- Create the main workspace container that holds all modules and submodules.

- Define hierarchy rules (modules → submodules → components).

- Ensure container supports scalability (adding new modules without redesign).

### Step 2: Navigation Framework

- Implement tabs or sidebar navigation for switching between modules.

- Support nested navigation for submodules.

- Add breadcrumbs or indicators so users know where they are.

### Step 3: Persistence & State Management

- Configure session handling: workspace remembers last opened tabs/modules.

- Save user preferences (filters, layouts, views).

- Add auto-recovery: workspace reloads correctly after logout/login or restart.

### Step 4: Initialization & Validation

- Test fresh load: workspace initializes cleanly with no modules loaded.

- Validate module injection: modules can be added dynamically without errors.

- Implement error handling: fallback message if a module fails to load.

### Step 5: Access Control Integration

- Connect workspace to RBAC system (CSR, Claim, Finance, Compliance, etc.).

- Apply conditional rendering: only show tabs/modules based on role permissions.

- Add audit hooks: log access attempts for compliance monitoring.

### Step 6: Collaboration Readiness

- Enable multi-user sessions (workspace supports concurrent users).

- Confirm scalability: adding new modules/submodules doesn’t break navigation.

- Document setup steps for onboarding and troubleshooting.

## 📊 Expanded Checklist

| Step Area | Specific Actions | Status | Owner | Notes |
| --- | --- | --- | --- | --- |
| Root Container Setup | Create main workspace, hierarchy rules | ✔️/Pending |  |  |
| Navigation Framework | Tabs/sidebar, nested navigation, breadcrumbs | ✔️/Pending |  |  |
| Persistence | Session handling, preferences, recovery | ✔️/Pending |  |  |
| Initialization | Fresh load, module injection, error fallback | ✔️/Pending |  |  |
| Access Control | RBAC integration, conditional rendering, audit logs | ✔️/Pending |  |  |
| Collaboration Readiness | Multi-user support, scalability, documentation | ✔️/Pending |  |  |

✅ Phase 2: Use Case Testing — Readiness Checklist

Step 1: Define Core Use Cases

- New Business (Policy Issuance)

- Claims Handling

- Renewals

- Adjustments (AP, AC, Risk-based)

- Refunds

👉 Each use case should have a clear start → approval → execution → audit flow.

Step 2: Role-Based Testing

- Test CSR workflows: Initiation only, no approvals.

- Test Underwriter workflows: Risk assessment, policy approval.

- Test Adjuster workflows: Claim investigation, settlement recommendation.

- Test Claim Dept workflows: Approvals only, no initiation.

- Test Finance workflows: Billing, payments, refunds.

- Test Compliance workflows: Audit logs, exception handling.

- Test System Admin workflows: User/role creation, module setup.

Step 3: Transaction Validation

- AP (Additional Premium): Confirm premium updates without coverage changes.

- AC (Additional Coverage): Confirm both premium and sum insured update.

- Risk-based transactions: Validate mid-term changes, endorsements, cancellations.

- Refunds: Ensure eligibility validation before financial execution.

Step 4: Separation of Duties Checks

- Confirm no single role can complete an end-to-end transaction.

- Validate handoffs between CSR → Underwriter/Adjuster → Claim Dept → Finance → Compliance.

- Audit logs show who did what, when, and why.

Step 5: Error & Exception Handling

- Test invalid inputs (e.g., CSR tries to approve).

- Test role misuse (Finance tries to initiate claim).

- Test system fallback (module fails to load, workspace recovers).

- Ensure compliance exceptions are flagged and logged.

Step 6: Reporting & Audit Trails

- Generate transaction reports per role.

- Confirm audit logs capture initiation, approval, execution, and audit steps.

- Validate compliance dashboards show anomalies or exceptions.

📊 Phase 2 Checklist Table

| Area | Specific Actions | Status | Owner | Notes |
| --- | --- | --- | --- | --- |
| Core Use Cases | Define & document workflows | Pending |  |  |
| Role-Based Testing | Validate each role’s permissions & actions | Pending |  |  |
| Transaction Validation | Test AP, AC, risk-based, refunds | Pending |  |  |
| SoD Checks | Confirm no role completes end-to-end process | Pending |  |  |
| Error Handling | Test invalid inputs, misuse, fallback | Pending |  |  |
| Reporting & Audit | Generate reports, validate logs & dashboards | Pending |  |  |

This checklist ensures Phase 2 is practical and compliance-ready — it’s not just about testing functionality, but proving that workflows, roles, and transactions behave exactly as designed.

Would you like me to draft sample test scenarios (e.g., “CSR initiates claim → Adjuster investigates → Claim Dept approves → Finance pays → Compliance audits”) so you can use them directly in stakeholder workshops?

🧪 Sample Test Scenarios

Scenario 1: New Business (Policy Issuance)

- CSR initiates a new policy request, uploads customer documents.

- Underwriter reviews risk profile, approves issuance.

- Finance sets up billing and premium schedule.

- Compliance audits underwriting decision and billing setup.
Expected Result: Policy issued only after approval and billing, with audit trail logged.

Scenario 2: Claim Handling

- CSR logs a claim and uploads supporting documents.

- Adjuster investigates damages, recommends settlement.

- Claim Dept reviews adjuster’s recommendation, approves settlement.

- Finance processes payment to insured.

- Compliance audits claim handling and payment.
Expected Result: Claim processed with clear handoffs; no single role completes end-to-end.

Scenario 3: Renewal

- CSR initiates renewal request.

- Underwriter reassesses risk (e.g., updated coverage needs).

- Finance updates billing cycle and premium.

- Compliance audits renewal process.
Expected Result: Renewal completed only after risk reassessment and billing update.

Scenario 4: Adjustment (AP — Additional Premium)

- CSR initiates request for additional premium payment.

- Finance updates billing records and premium schedule.

- Compliance audits financial adjustment.
Expected Result: Premium updated without coverage changes; audit trail confirmed.

Scenario 5: Adjustment (AC — Additional Coverage)

- CSR initiates request for additional coverage.

- Underwriter reviews risk implications, approves coverage change.

- Finance adjusts premium and billing schedule.

- Compliance audits underwriting and financial changes.
Expected Result: Coverage and premium updated only after risk approval.

Scenario 6: Refund

- CSR initiates refund request (e.g., cancellation).

- Claim Dept validates eligibility.

- Finance executes refund transaction.

- Compliance audits refund handling.
Expected Result: Refund processed only after eligibility validation; audit trail logged.

Scenario 7: Risk-Based Transaction (Mid-Term Endorsement)

- CSR initiates endorsement request (e.g., coverage change mid-term).

- Underwriter validates risk impact.

- Finance adjusts premium accordingly.

- Compliance audits endorsement process.
Expected Result: Endorsement applied only after risk validation and financial adjustment.

📊 Workshop Use

- Each scenario can be role-played by departments to confirm permissions and handoffs.

- Logs and reports should be reviewed after each test to validate audit trails.

- Stakeholders can propose inclusions or refinements based on observed gaps.

This set gives you a ready-to-use testing script for Phase 2 workshops.

I can also prepare a matrix of scenarios × roles (who acts at each stage per scenario) so stakeholders can see their responsibilities at a glance. Would you like me to build that matrix next?