Perfect — below is a single-page Phase 2 Dashboard template designed to give clear execution visibility without turning tasks into artifacts. It is intentionally compact, outcome-oriented, and leadership-readable, and aligns fully with the Phase 2 Reference, Execution Checklist, and Activity Log you’ve already established in GimsDoc.

This is meant to be:

- One page

- Updated frequently

- Used during execution

- Archived when Phase 2 closes

📊 Phase 2 Dashboard — Execution Status (Single Page)

System: General Insurance Management System (GIMS)
Phase: Phase 2
Dashboard Type: Execution Overview
Status: ACTIVE
Owner: <Phase 2 Lead>
Last Updated: <Date>

1️⃣ Phase 2 Objective (Locked)

Validate the endorsement-driven policy model by executing real insurance scenarios—proving serial endorsements, immutable policy versions, and downstream billing and document triggers across products, using Motor as the first proof.

2️⃣ Outcome Status (Primary Section)

| Outcome | Description | Status |
| --- | --- | --- |
| Policy Endorsement | Add / Modify / Remove Risk | ☐ Not Started ☐ In Progress ☐ Validated |
| Versioning | One version per Effective endorsement | ☐ ☐ ☐ |
| Billing Trigger | Billing occurs only at Effective | ☐ ☐ ☐ |
| Document Trigger | DMS generates docs per policy version | ☐ ☐ ☐ |
| Cancellation | Endorsement-driven termination | ☐ ☐ ☐ |
| Auditability | Full version & endorsement history | ☐ ☐ ☐ |

✅ This table defines progress.
Tasks elsewhere do not override this status.

3️⃣ Endorsement Coverage Snapshot

| Category | Supported | Validated |
| --- | --- | --- |
| Add Risk (1+) | ☐ Yes ☐ No | ☐ Yes ☐ No |
| Modify Risk (1+) | ☐ Yes ☐ No | ☐ Yes ☐ No |
| Remove Risk (1+) | ☐ Yes ☐ No | ☐ Yes ☐ No |
| Modify Policy Data | ☐ Yes ☐ No | ☐ Yes ☐ No |
| Composite Endorsement | ☐ Yes ☐ No | ☐ Yes ☐ No |
| Cancellation | ☐ Yes ☐ No | ☐ Yes ☐ No |

4️⃣ Scenario Validation Ladder (Motor Proof)

☐ Issue motor policy (Initial Endorsement → v1)
☐ Add vehicle → endorsement → v2
☐ Modify vehicle value → endorsement → v3
☐ Remove vehicle → endorsement → v4
☐ Composite endorsement validated
☐ Parallel endorsement attempt blocked
☐ Compliance view of all versions confirmed

✅ Completion of this ladder = Phase 2 functional proof

5️⃣ Controls & Guardrails Status

| Control | Status |
| --- | --- |
| One active endorsement enforced | ☐ Yes ☐ No |
| No edits post-approval | ☐ Yes ☐ No |
| No billing before Effective | ☐ Yes ☐ No |
| No docs before Effective | ☐ Yes ☐ No |
| Versions immutable | ☐ Yes ☐ No |

Any “No” halts Phase 2 progress.

6️⃣ Risks / Blockers (Short Form)

| Item | Impact | Status |
| --- | --- | --- |
|  |  | ☐ Open ☐ Mitigated |
|  |  | ☐ Open ☐ Mitigated |

7️⃣ Decisions Logged (Outcome-Affecting Only)

| Date | Decision | Impact |
| --- | --- | --- |

(Details live in the Activity Log.)

8️⃣ Readiness Indicator (Bottom-Line)

☐ All endorsement categories validated
☐ Billing & DMS trigger only at Effective
☐ Version history visible and complete
☐ No unresolved structural blockers

✅ If all checked → Prepare Phase 2 Outcome Pack

🔒 Dashboard Rule (Shown at Bottom)

This dashboard tracks outcomes, not tasks.
Execution details live in the Activity Log.
Acceptance is governed by the Execution Checklist.

✅ How to Use This Dashboard

- Update at stand-ups or weekly check-ins

- Keep it to one page

- Do not add task breakdowns

- Close and archive at Phase 2 completion

Suggested File Name

Phase 2 Dashboard – Execution Status (GIMS).docx

Where this fits

You now have:

- ✅ Phase 2 Reference (what the system must do)

- ✅ Phase 2 Execution Checklist (what must be proven)

- ✅ Phase 2 Activity Log (how work progresses)

- ✅ Phase 2 Dashboard (single-page execution signal)

This is a complete, disciplined execution toolkit.

If you want next, I can:

- Convert this into a Word dashboard layout with tables pre-styled, or

- Create a Phase 2 → Phase 3 readiness dashboard, or

- Help you define go/no-go criteria for Phase 2 closure in one sentence.

Just tell me how you’d like to use it.