“Phase 2 validates the endorsement model using Motor as the first concrete product, proving the approach applies to all products.”

“Motor endorsement is our first proof; the endorsement framework itself is product-agnostic and applies equally to property, marine, and future products.”

✅ Phase 2 — Prioritized Outcomes for Execution

Priority 1 — Policy Endorsement (Mid-Term Change)

Outcome Code: A1

Why this comes first

Policy endorsement is the most realistic next business stress test of the system:

- It forces policy versioning

- Exercises workflow enforcement beyond creation

- Touches auditability, persistence, and change control

Outcome Definition

A policy can be endorsed mid-term, resulting in:

- A new policy version

- Correct workflow state transition

- An immutable audit trail of changes

What this proves

- Policy is not static

- The domain model handles change correctly

- Workflow rules scale beyond issuance

👉 This is the single most important Phase 2 outcome.

Priority 2 — Policy Issuance → Document Generation (DMS Realization)

Outcome Code: B2

Why this comes second

Once policies change, documents must reflect reality.
This outcome:

- Converts DMS from a placeholder into a real participant

- Produces customer-facing artifacts

- Anchors document immutability to policy versions

Outcome Definition

Issuing or endorsing a policy produces:

- A policy document (schedule/certificate)

- Stored and retrievable via DMS

- Linked immutably to the policy version

What this proves

- DMS is operational, not theoretical

- Policy events drive artifacts

- Versioned reality is consistent across services

👉 This is the first “externally visible” business outcome.

Priority 3 — Endorsement → Billing Adjustment Workflow

Outcome Code: B1

Why this is third

After policy and documents, money must respond.
This outcome:

- Activates Billing in a controlled, minimal way

- Keeps Policy as the workflow owner

- Avoids premature accounting complexity

Outcome Definition

A policy endorsement triggers:

- A billing recalculation (simplified)

- A persisted financial adjustment

- Traceability back to the policy event

What this proves

- Cross-module workflows are real

- Supporting modules participate without owning behavior

- Financial consistency exists without full ledger scope

👉 This is the first economically meaningful workflow.

Priority 4 — Policy Cancellation & Reinstatement

Outcome Code: A3

Why this is fourth (but still Phase 2)

This outcome validates negative and reversal paths, which are often ignored too long:

- Cancellation is common and operationally critical

- Reinstatement tests safe reversal logic

- Compliance visibility is emphasized

Outcome Definition

A policy can be canceled and, where allowed, reinstated with:

- Valid reasons captured

- Correct state enforcement

- Read-only visibility preserved for audit roles

What this proves

- Workflow rules handle reversals

- Governance, not UI, controls recovery

- Auditability survives lifecycle stress

👉 This outcome completes the core policy lifecycle.

❌ Explicitly Deferred (Not Phase 2 Priorities)

These are intentionally not prioritized yet:

- Full renewals at scale (A2)

- Claims settlement workflows

- Advanced billing / accounting

- Reporting and analytics depth

They become viable only after the four outcomes above succeed.

🧭 Phase 2 Focus Statement (Recommended)

Phase 2 will prioritize policy change, artifact generation, and financial response—proving that GIMS supports real insurance operations without expanding architectural scope.

🟢 Why This Prioritization Is Safe and Strong

- Builds depth without breadth explosion

- Keeps Policy as the anchor

- Forces cross-module reality early

- Preserves your execution rules

- Generates clear, testable outcomes

If you want next, I can:

- Map these 4 outcomes into one Phase 2 vertical execution slice, or

- Draft a Phase 2 Outcome Pack skeleton pre-aligned to these priorities so documentation is ready after execution completes.