Phase 2 – Kickoff & Execution Schedule (GIMS Lite)

General Insurance Management System (GIMS)

Formatted for Word – Execution Reference

# 1. Phase 2 Purpose

Activate full policy operations across products using the Phase 1 platform foundation, delivering GIMS Lite as a customer-deployable release.

# 2. Phase 2 Entry Conditions

• Phase 1 platform foundation completed and closed

• SysMan governs modules and visibility

• Dynamic module loading is operational

• Deferred Phase 1 items accepted into Phase 2 scope:

– Module Picker UI usability

– RBAC validation under real workflows

# 3. Phase 2 Structure

## Phase 2A – Early Activation & Hardening

Purpose: Make the platform usable for real work

• Fix Module Picker UI (open modules as tabs)

• Validate dynamic tab opening via SysMan

• Begin RBAC enforcement with real actions

• Activate Policy module for real interaction

## Phase 2B – Policy Lifecycle Activation

Purpose: Make Policy the central business aggregate

Scope includes:

• Policy issuance (Initial Endorsement)

• All endorsements (Add / Modify / Remove Risk)

• Administrative and composite endorsements

• Renewals treated as endorsement category (simplified)

• Cancellation and reinstatement

• Immutable policy versions; one active endorsement at a time

## Phase 2C – Supporting Modules (Simplified)

Purpose: Make policies operable in real companies

• Billing Lite: endorsement deltas, renewal billing

• DMS: pre-printed and generated documents, multi-slip support

• Customer Lite: sufficient party data for policy servicing

• Claims Lite: registration and policy/version linkage only

## Phase 2D – Multi-Product & Scale Validation

Purpose: Prove GIMS Lite in realistic scenarios

• Single-product and multi-product policies

• Product addition via configuration (e.g., Travel, EAR)

• Multiple product-specific endorsement slips per version

• Compliance and read-only traceability

# 4. Phase 2 Exit Criteria – GIMS Lite Acceptance

• Full in-term policy lifecycle across all products

• Endorsements and renewals working as designed

• Billing and documents triggered only at Effective

• RBAC enforced under real workflows

• Modules opened dynamically via module picker

• No architectural exceptions introduced

# 5. Phase Transition Statement

Phase 1 established the GIMS operating system; Phase 2 activates full policy operations and delivers GIMS Lite with confidence.