Below is a clear, outcome-driven definition of Phase 2 candidate outcomes, grounded in the current GimsDoc baseline and explicitly framed as what Phase 2 must prove, not what it must build. [onedrive.live.com]

These are candidates, not commitments—they are meant to guide prioritization and sequencing while preserving the rules you established in Phase 1.

Phase 2 — Candidate Outcomes (Business-Centric)

Outcome Group A — Policy Lifecycle Depth (Anchor Outcomes)

A1. Policy Endorsement (Mid-Term Change)

Outcome:
A policy can be endorsed mid-term, resulting in:

- A new policy version

- Correct workflow state transition

- Auditability of changes

Proves:

- Policy versioning works

- Workflow enforcement scales beyond initial issuance

- Domain rules handle change, not just creation

A2. Policy Renewal (Simplified)

Outcome:
An existing policy can be renewed into a new term with:

- Controlled state transition

- Carry-forward of core data

- Clear separation between expiring and new policy instances

Proves:

- Time-based lifecycle management

- Reuse without mutation of historical data

- Foundation for long-term policy operations

A3. Policy Cancellation & Reinstatement

Outcome:
A policy can be canceled and, where permitted, reinstated with:

- Valid reasons captured

- State enforcement

- Visibility retained for audit and reporting

Proves:

- Negative lifecycle paths are first-class

- Workflow rules handle reversals correctly

Outcome Group B — Cross-Module Workflow Reality

B1. Endorsement → Billing Adjustment Flow

Outcome:
A policy endorsement triggers:

- A billing recalculation (simplified)

- A persisted financial adjustment

- No manual intervention to maintain consistency

Proves:

- Cross-module orchestration

- Policy remains the driver

- Billing participates without owning workflow

B2. Policy Issuance → Document Generation

Outcome:
Issuing a policy produces:

- A policy document (schedule/certificate)

- Stored and retrievable via DMS

- Linked immutably to the policy version

Proves:

- Document lifecycle is real

- DMS is no longer a placeholder

- Policy-driven artifacts work end-to-end

B3. Policy Cancellation → Compliance Visibility

Outcome:
Canceled policies remain:

- Readable by compliance roles

- Immutable in history

- Clearly marked in state and timeline

Proves:

- Read-only roles are meaningful

- RBAC works under increased lifecycle complexity

Outcome Group C — Supporting Modules Become “Meaningful” (Still Scoped)

C1. Customer as a Real Party Object

Outcome:
Policies attach to customers where:

- Customer data can be created and updated

- Policies reflect changes without breaking history

Proves:

- Party lifecycle supports policy operations

- No premature CRM scope

C2. Billing Supports Real Transactions (Minimal)

Outcome:
Billing supports:

- Basic invoice generation

- Receipt of a payment or adjustment

- Traceability back to policy actions

Proves:

- Financial linkage is viable

- Accounting completeness is still deferred

C3. Claims Registration (Not Settlement)

Outcome:
A claim can be:

- Registered against a policy

- Persisted

- Visible for follow-up (no full processing yet)

Proves:

- Claims can coexist with policy without dominating Phase 2

- Foundation for later claims workflows is sound

Outcome Group D — Governance & Control Under Load

D1. RBAC Under Increased Complexity

Outcome:
As workflows expand:

- Permissions remain enforceable

- Unauthorized actions continue to be blocked

- Audit evidence remains intact

Proves:

- Governance scales with business complexity

D2. SysMan Configuration Supports Phase 2 Needs

Outcome:
SysMan accommodates:

- New permissions

- New workflow visibility

- No introduction of business logic

Proves:

- SysMan remains governance, not behavior

Phase 2 Success Statement (Candidate)

Phase 2 is successful when multiple real-world insurance scenarios execute end-to-end across Policy and supporting modules with enforced workflows, governance, and auditability—without introducing architectural drift.

Important Guardrail

Phase 2 outcomes should be chosen selectively.
You do not need to complete all candidates—only enough to prove business depth and cross-module viability.

Next Step Options

From here, we can:

- Prioritize 3–4 Phase 2 outcomes into a focused execution slice

- Draft a Phase 2 Outcome Pack skeleton (empty, ready to fill later)

- Define Phase 2 execution rules deltas (what tightens, what stays the same)

Just say which direction you want to go.